Project Management Processes

1.Determine the Input, Process and Exit criteria for each of the project management processes
   The project management process are
PM PROCESS	INPUT	PROCESS	EXIT
Project initation	Business case	Develop high level plan / Analyse project requirement.	Project scope statement and project charter
Project planning	inititaion	Risk plan / Time management plan / budget plan / resource plan	Project management planning
Project Execution	Project management plan	Develop project team, / proper utilisation of time to obtain quality product as planed.	1> project deliverables / 2>change management document / 3>performance baselines / 4>Identification of what need to be done
Project monitoring and control	Products deliverable	Measure performance against project plan / Take right action if different from actual paln	1>Plan updates / 2>risk registers / 3>change request / 4>work products / 5>progress and states reports
Project closure	Progress and sates reports	Verifying and accepting project deliverables	All exit criteria are met / project infomation record